Meterly

Multi-Tenant SaaS Billing & Usage-Metering Platform

Project Design Document (PDD)

Author: Arnav Kumar

Version 1.1 — September 2026

Status: Master reference document for the full build — v1.1 aligned with the Java 21 / Spring Boot implementation (changes listed in Section 17.2)

Table of Contents

1. Introduction & Goals	3

2. System Architecture Overview	3

3. Domain Model & Data Design	4

4. Multi-Tenancy Strategy	4

5. Usage Metering Pipeline	5

5.1 Ingestion	5

5.2 Kafka topic design	5

5.3 Idempotent consumption	5

5.4 Read path	5

6. Billing & Invoicing Logic	6

7. API Design	6

8. Frontend Architecture (Angular)	7

9. Security & Auth	7

10. Non-Functional Requirements	7

11. Deployment & Infrastructure	8

12. Testing Strategy	8

13. Milestones & Phased Delivery Plan	8

14. Risks & Open Questions	9

15. Java Implementation Design	9

15.1 Why Java — requirement to feature	9

15.2 Codebase structure	9

15.3 Implementation decisions	10

15.4 Testing in Java	10

16. Implementation Status & Validation	11

16.1 Phase status	11

16.2 Exit criteria and PDD test matrix — results	11

17. Appendix	12

17.1 Glossary	12

17.2 Revision history	12

# 1. Introduction & Goals

This document is the master design reference for Meterly, a multi-tenant SaaS billing and usage-metering platform. It expands the design that the POC validated (single-tenant metering, RLS isolation, live dashboard, one tiered invoice) into the full system: multi-tenant onboarding, a proper service boundary, a complete billing engine, and production-shaped non-functional requirements.

Design principles that hold across every section below:

- Money math is never approximate. All monetary values use BigDecimal with an explicit rounding rule; there is no float or double anywhere in the billing domain.

- Tenant isolation is enforced at the database layer (PostgreSQL RLS), not only in application code, so a single missed WHERE clause cannot leak data across tenants.

- Every event-driven write is idempotent. At-least-once delivery from Kafka is assumed everywhere; consumers are written to be safe under redelivery.

- Scope is deliberately bounded. Multi-currency, tax, dunning, and mid-period proration are named and deferred rather than silently ignored (Section 14).

- Java is a deliberate choice, not a default. Each hard requirement maps to a specific Java 21 capability — BigDecimal for exact money, records and sealed types for immutable, exhaustively-handled messages, virtual threads for I/O-bound services, and JDBC transaction hooks for RLS tenant binding (Section 15).

# 2. System Architecture Overview

The system is split into four backend services plus the Angular SPA. The split follows ownership of data and failure domains, not just code organization: tenant/plan data, usage ingestion, billing computation, and notification each fail and scale independently.

| Service | Responsibility | Key technology |
| --- | --- | --- |
| tenant-service | Tenant CRUD, user accounts, plan assignment, API key issuance | Spring Boot, PostgreSQL |
| ingestion-service | Accepts usage events, validates idempotency keys, publishes to Kafka | Spring Boot, Kafka producer |
| metering-service | Consumes usage events idempotently, maintains Redis counters, pushes live updates | Spring Boot, Kafka consumer, Redis, STOMP |
| billing-service | Runs period-close billing jobs, computes tiered pricing, generates invoices | Spring Boot, @Scheduled + ShedLock, PostgreSQL |
| notification-service | Sends invoice-ready and usage-threshold notifications | Spring Boot, Kafka consumer, stub/SMTP email provider |
| meterly-web | Angular SPA: auth, dashboard, billing, admin views | Angular 18, RxJS, Angular Material |

All backend services are Java 21 / Spring Boot 3.5 applications in one Maven multi-module build. They share meterly-common (tenant context and RLS binding, security building blocks, RFC 7807 error model, event contracts) and meterly-db (Flyway migrations, applied by a one-shot migrator before any service starts, so services never hold DDL privileges). notification-service, originally a stretch goal, is implemented.

End-to-end data flow: a tenant's client calls the ingestion endpoint with an idempotency key → ingestion-service publishes to the usage-events Kafka topic, partitioned by tenant_id → metering-service consumes, upserts into the append-only usage_event ledger (idempotency_key is unique per tenant), and increments a Redis counter for the open period → the counter update is pushed to subscribed dashboard clients over STOMP → at period close, billing-service reads the ledger (source of truth, never Redis) via a UsagePeriodAggregate, applies the tenant's PricingTier configuration, and writes an Invoice with InvoiceLineItems → meterly-web fetches tenant, dashboard, and invoice data over REST, augmented by the live WebSocket channel for usage counts.

# 3. Domain Model & Data Design

Core entities, with the fields that matter for correctness (not an exhaustive column list):

| Entity | Key fields | Notes |
| --- | --- | --- |
| Tenant | id, name, status, created_at | Root of tenant isolation; every tenant-scoped table carries tenant_id |
| AppUser | id, tenant_id, email, role, password_hash | role ∈ {TENANT_ADMIN, TENANT_USER} |
| Plan | id, name, base_price, included_units | One plan can have many PricingTiers |
| PricingTier | id, plan_id, from_unit, to_unit, unit_price | Marginal price for cumulative units in (from_unit, to_unit]; the first tier starts at included_units, the last is open-ended |
| Subscription | id, tenant_id, plan_id, start_date, end_date, status | Links a tenant to the plan in effect for a period |
| MeteredResource | id, tenant_id, name, unit_label | e.g. “API calls”, unit_label “call” |
| UsageEvent | id, tenant_id, resource_id, idempotency_key (unique per tenant), quantity, occurred_at, received_at | Append-only ledger; source of truth for billing |
| UsagePeriodAggregate | id, tenant_id, resource_id, period_start, period_end, total_units | Materialized at period close from UsageEvent rows |
| Invoice | id, tenant_id, period_start, period_end, status, total_amount | Unique on (tenant_id, period_start) to keep billing idempotent |
| InvoiceLineItem | id, invoice_id, description, quantity, unit_price, amount | One row per pricing tier applied |

Relationships: Tenant 1–N AppUser; Tenant 1–N Subscription; Plan 1–N PricingTier; Plan 1–N Subscription; Tenant 1–N MeteredResource; MeteredResource 1–N UsageEvent; Tenant/Resource/Period uniquely determine one UsagePeriodAggregate; Invoice 1–N InvoiceLineItem.

Supporting tables added during implementation: api_key (SHA-256 hashed keys, shown once), refresh_token (rotating, family-based reuse detection), notification (idempotent delivery log), and two non-tenant system tables — outbox_event (transactional outbox) and shedlock (cluster-wide scheduler locks). Monetary columns are numeric(19,2), unit prices numeric(19,6).

# 4. Multi-Tenancy Strategy

Chosen approach: shared database, shared schema, isolation enforced by PostgreSQL Row-Level Security — not schema-per-tenant. This is the more common approach at real SaaS scale (schema-per-tenant does not scale operationally past a few hundred tenants) and it is the harder, more instructive thing to get right for a portfolio project.

- Every tenant-scoped table has a tenant_id column and an RLS policy: USING / WITH CHECK (tenant_id = NULLIF(current_setting('app.tenant_id', true), '')::uuid). An unset tenant matches zero rows and cannot insert (fail closed). Child tables reference parents through composite (tenant_id, id) foreign keys, because PostgreSQL's referential-integrity checks bypass RLS.

- A Spring @Around aspect wraps every request: it reads the tenant_id claim from the validated JWT and issues SET LOCAL app.tenant_id = '<id>' at the start of the database transaction, so the setting is transaction-scoped and cannot leak across pooled connections.

- Java realization: TenantContextAspect (the @Around aspect) binds the JWT or API-key tenant to a scoped TenantContext; TenantAwareTransactionManager — a DataSourceTransactionManager subclass — runs set_config('app.tenant_id', ?, true), the function form of SET LOCAL, immediately after BEGIN on the transaction's own pooled connection. Kafka consumers and schedulers bind explicitly, one tenant per transaction.

- The failure mode this defends against: a developer forgets a WHERE tenant_id = ? clause in a new query. Without RLS this leaks data; with RLS the database itself returns zero rows for any tenant other than the one set on the session.

- A dedicated integration test asserts that a query with no tenant filter in its Java code still returns only the correct tenant's rows, under connection-pool reuse across two different tenants' requests in sequence.

- Lookups that must run before the tenant is known (login by email, API-key authentication, refresh-token exchange, scheduler tenant enumeration) go through narrow SECURITY DEFINER functions instead of a BYPASSRLS role. The application role is NOSUPERUSER, NOBYPASSRLS and not the table owner; the usage ledger is append-only for it (no UPDATE or DELETE grant).

# 5. Usage Metering Pipeline

## 5.1 Ingestion

POST /v1/usage-events accepts { resource_id, idempotency_key, quantity, occurred_at }. The idempotency_key is client-generated (e.g., a UUID per real-world API call) so that a client-side retry after a timeout does not double-count usage the server actually received the first time.

Clients authenticate with a tenant API key (X-API-Key) or an admin JWT; the tenant always comes from the credential, never the body. Ingestion also keeps a 24-hour Redis idempotency record, written only after the Kafka ack, so a retry gets 200 "duplicate" and reusing a key with a different payload gets 409. This is a fast path only — correctness rests on the consumer's unique constraint. A per-tenant token bucket (atomic Lua script) enforces the rate limit.

## 5.2 Kafka topic design

Topic usage-events is partitioned by tenant_id, which preserves per-tenant ordering (needed so period aggregation sees events in a sane order) while allowing horizontal scaling of consumers across tenants.

## 5.3 Idempotent consumption

The metering-service consumer inserts into usage_event with ON CONFLICT (tenant_id, idempotency_key) DO NOTHING. Because Kafka is at-least-once, the same message can be redelivered after a consumer crash; the unique constraint makes redelivery a no-op rather than a double count. The Redis counter increment is only executed after the Postgres insert succeeds and reports a new row (not a conflict), so Redis never double-increments on redelivery either.

The idempotency key is unique per tenant rather than globally, so one tenant can never collide with — or silently suppress — another tenant's events. Records that can never succeed (malformed payloads, a resource owned by another tenant) go to the usage-events.DLT dead-letter topic; transient failures retry with exponential backoff.

## 5.4 Read path

Redis holds a per-tenant, per-resource, per-open-period counter for fast dashboard reads. Postgres remains authoritative: a nightly reconciliation job re-sums UsageEvent rows for the open period and corrects the Redis value if it has drifted, and logs a warning when it does (drift should be zero in normal operation — this check exists to catch bugs, not to be relied on as a routine correction path).

Live updates fan out across metering replicas through a Redis pub/sub channel, so a browser connected to any instance receives every update for its tenant. The STOMP CONNECT frame carries the JWT, and SUBSCRIBE is only allowed to the caller's own tenant destination.

# 6. Billing & Invoicing Logic

- At period close, billing-service materializes UsagePeriodAggregate rows from UsageEvent for each tenant/resource.

- The active Subscription determines the Plan; the Plan's included_units and its PricingTier rows determine the tiered marginal pricing above that allowance.

- All arithmetic uses java.math.BigDecimal; the documented rounding rule is HALF_EVEN at the cent, applied once, at the final line-item amount — never on intermediate values.

- Invoice generation is idempotent: Invoice has a unique constraint on (tenant_id, period_start), so re-running the job for an already-invoiced period does nothing rather than producing a duplicate invoice.

- Tier semantics: a tier prices cumulative units in (from_unit, to_unit]; the included allowance and the tiers apply per metered resource, and the base fee once per period.

- A run takes a per-tenant, per-period advisory lock and executes in one transaction bound to the tenant. The scheduled period close (@Scheduled + ShedLock, so exactly one replica runs it) uses one transaction per tenant, so one tenant's failure cannot block the others.

- The invoice-issued event is written to a transactional outbox in the same transaction as the invoice and relayed to Kafka, so a notification is emitted if and only if the invoice committed.

- Plan changes take effect at the next period boundary (no proration). A PostgreSQL exclusion constraint prevents overlapping subscriptions.

- Explicitly deferred: multi-currency, tax computation, mid-period plan-change proration, dunning/retry on failed payment collection (there is no real payment collection in this project at all — invoices are generated, not charged).

# 7. API Design

| Method & path | Service | Purpose |
| --- | --- | --- |
| POST /v1/tenants | tenant-service | Create a tenant and its initial admin user |
| POST /v1/auth/login | tenant-service | Issue a JWT for an AppUser |
| GET /v1/resources | tenant-service | List the calling tenant's metered resources |
| POST /v1/usage-events | ingestion-service | Ingest one usage event (idempotency_key required) |
| GET /v1/usage/current | metering-service | Current-period usage counters for the calling tenant |
| WS /ws/usage | metering-service | STOMP topic pushing live per-tenant usage updates |
| POST /v1/billing/run | billing-service | Trigger period-close billing for a tenant (manual trigger for demo; a scheduler triggers it in steady state) |
| GET /v1/invoices | billing-service | List the calling tenant's invoices |
| GET /v1/invoices/{id} | billing-service | Fetch one invoice with its line items |

The complete contract is maintained in docs/api-contract.md. Beyond the table above it adds auth refresh and logout, /v1/me, plan catalog, subscription change, users, API keys, resource management, usage timeseries, a billing preview for the open period, notifications, a batch ingestion endpoint, and internal service-to-service endpoints. All JSON is snake_case; money is always a JSON string (e.g. "278.69"); errors are RFC 7807 problem documents with a stable code.

# 8. Frontend Architecture (Angular)

- CoreModule: HTTP interceptor attaching the JWT, a WebSocket/STOMP service wrapping the live usage channel, route guards.

- AuthModule: login view, token storage in memory (not localStorage, to reduce XSS token-theft surface).

- Sessions survive reloads through a rotating refresh token held in an httpOnly, SameSite=Strict cookie scoped to /v1/auth; the access token itself never touches browser storage.

- DashboardModule: live usage view driven by an RxJS observable fed by the STOMP subscription; chart rendered with ngx-charts.

- BillingModule: invoice list and invoice detail views, plan/tier display.

- State management is plain RxJS services with Angular signals for local component state — NgRx is deliberately not used. At this scope, NgRx's boilerplate would be over-engineering; this is a scope decision worth being able to defend in an interview, not an oversight.

# 9. Security & Auth

- Spring Security issues and validates JWTs; the tenant_id and role are claims embedded in the token.

- Tokens are RS256-signed by tenant-service and validated by every other service against its JWKS endpoint, so no other service holds signing material. Access tokens live 15 minutes. Service-to-service calls use a shared internal token compared in constant time.

- Roles: TENANT_ADMIN (manage plan, view billing) and TENANT_USER (view usage dashboard only).

- Passwords hashed with bcrypt; never logged, never returned in any response body.

- CORS restricted to the Angular SPA's origin only.

- The usage-ingestion endpoint is rate-limited per tenant via a Redis token bucket, so a misbehaving or malicious client cannot skew usage counters or run up an artificial bill for itself (or, in a shared-infra failure, for another tenant).

- Keycloak as an external identity provider is a named stretch goal (Section 13) — not required for the core design to be correct or complete.

# 10. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Reliability | At-least-once Kafka delivery is assumed; all consumers are idempotent by construction, not by convention. |
| Data integrity | No float/double in the billing domain; every monetary value is BigDecimal with one documented rounding rule. |
| Observability | Structured JSON logs with a request/correlation ID; Micrometer metrics exposed for Prometheus; Grafana dashboard as a stretch goal. |
| Scalability (design target, not load-tested) | metering-service consumers scale horizontally via Kafka consumer groups partitioned by tenant_id. |
| Isolation | No cross-tenant data access is possible even with a missing application-layer filter, enforced by RLS. |

# 11. Deployment & Infrastructure

- Local development: Docker Compose brings up PostgreSQL, Redis, Redpanda, and all Spring Boot services with one command.

- CI: GitHub Actions runs unit tests on every push; integration tests use Testcontainers to spin up real Postgres and Kafka/Redpanda instances rather than mocks.

- Kubernetes manifests (Deployments, Services, a ConfigMap per service) are a stretch goal for portfolio depth once the core system is functionally correct — not a prerequisite for a working demo.

# 12. Testing Strategy

| Layer | What is tested |
| --- | --- |
| Unit — billing | Tier-boundary edge cases (usage exactly at included_units, usage spanning two tiers, zero usage) against hand-calculated expected totals |
| Integration — metering | Testcontainers Postgres + Redpanda: duplicate idempotency_key and simulated Kafka redelivery both produce exactly one counted event |
| Integration — RLS | A query missing its tenant filter still returns only the correct tenant's rows under pooled-connection reuse |
| Frontend — dashboard | Angular component test asserting the chart updates correctly given a mocked STOMP payload |
| End-to-end — billing idempotency | Re-running the billing job for an already-invoiced period produces no duplicate Invoice row |

# 13. Milestones & Phased Delivery Plan

| Phase | Deliverable |
| --- | --- |
| Phase 0 — POC (see companion POC document) | Single-tenant metering, RLS proof, live dashboard, one tiered invoice — validates the riskiest design decisions before full build |
| Phase 1 — Core MVP | Multi-tenant onboarding, full ingestion/metering/billing services, Angular auth + dashboard + billing views |
| Phase 2 — Hardening | Rate limiting, RLS edge-case tests, reconciliation job, CI with Testcontainers |
| Phase 3 — Stretch | Kubernetes manifests, Keycloak, Prometheus/Grafana observability, notification-service |

# 14. Risks & Open Questions

| Risk / question | Current position |
| --- | --- |
| Kafka operational overhead for a portfolio-scale project | Use Redpanda locally (Kafka-API compatible, single binary); document the substitution explicitly rather than silently pretending it's Kafka. |
| RLS + connection pooling is the fiddliest integration point in the whole system | Treated as the highest-risk item; validated first, in the POC, before anything else is built on top of it. |
| Scope creep toward a real payment processor | Explicitly out of scope for the entire project — Meterly generates invoices, it does not collect payment. Revisit only if there is a specific reason to add it later. |
| Multi-currency and tax | Deferred indefinitely; named here so it is a deliberate decision, not a silent gap. |

# 15. Java Implementation Design

This section records how the design above is realized in Java 21, and why Java is the right tool for each hard problem. The rationale is kept in the repository as docs/why-java.md.

## 15.1 Why Java — requirement to feature

| Requirement | Java capability | Where |
| --- | --- | --- |
| Exact money math (§1, §6) | java.math.BigDecimal, RoundingMode.HALF_EVEN; static types reject double where BigDecimal is required | billing-service domain; ArchUnit no-float rule; BigDecimal serialized as a JSON string |
| Correct billing periods | java.time (YearMonth, Instant, ZoneOffset.UTC), injectable Clock | BillingPeriod record in meterly-common |
| Immutable, value-equal messages (idempotency) | Records with validating compact constructors | UsageEventMessage, UsageUpdate, DTOs, config properties |
| Every event type handled | Sealed interfaces + exhaustive pattern-matching switch (no default) | NotificationEvent dispatch; service outcome types (e.g. BillingRunResult) |
| I/O-bound services at scale | Virtual threads (spring.threads.virtual.enabled) | All services; the validation harness's load generator and burst dispatch |
| RLS tenant binding per transaction | JDBC + Spring transaction hook (prepareTransactionalConnection), @Around aspect | TenantAwareTransactionManager, TenantContextAspect |
| Kafka at-least-once with DLT | Apache Kafka JVM client + Spring Kafka error handling | metering and notification consumers |
| Real infrastructure in tests, no mocks | Testcontainers, JUnit 5, ArchUnit | *IT suites in every service; 322 tests total, all green |

## 15.2 Codebase structure

| Maven module | Purpose |
| --- | --- |
| meterly-common | Tenant context + RLS transaction manager, @Around aspect, correlation IDs, RFC 7807 errors, JWT helpers, event contracts, BillingPeriod, Redis keys |
| meterly-db | Flyway migrations (schema, RLS policies, grants, SECURITY DEFINER lookups, plan catalog, demo seed) and the one-shot migrator |
| meterly-test-support | Testcontainers fixtures (PostgreSQL with production-like roles, Redis, Redpanda) and test JWT minting |
| tenant-service | Signup/onboarding, RS256 JWT issuer + JWKS, refresh tokens, users, plans, subscriptions, resources, API keys |
| ingestion-service | API-key/JWT auth, validation, per-tenant token bucket, idempotency fast path, Kafka producer |
| metering-service | Idempotent consumer, Redis counters, STOMP live updates with Redis fan-out, usage APIs, thresholds, reconciliation |
| billing-service | Pricing engine, period close, idempotent invoices, preview, transactional outbox relay |
| notification-service | Idempotent notification delivery (stub or SMTP), notification history |
| meterly-validation | Java exit-criteria harness and load generator (no Testcontainers, no mocks — a real black-box client) |
| meterly-web | Angular 18 SPA (the only non-Java code, per this PDD) |

## 15.3 Implementation decisions

- Plain JDBC (Spring JdbcClient with text-block SQL) instead of JPA: every query that matters (ON CONFLICT upserts, aggregates, advisory locks) is explicit, and the transaction manager controls exactly which connection receives the tenant setting.

- Idempotency keys are unique per tenant — UNIQUE (tenant_id, idempotency_key) — not globally.

- RS256 JWTs with a JWKS endpoint (only tenant-service can sign); rotating refresh tokens in an httpOnly cookie; bcrypt passwords with timing-safe login and Redis-based login throttling.

- Transactional outbox for invoice and usage-threshold events, one relay per producing service filtered by event type; ShedLock for single-runner schedulers; Redis pub/sub for multi-replica WebSocket fan-out.

- Money is a JSON string on the wire and BigDecimal in Java; rounding happens once, HALF_EVEN at the cent, per line item.

- Schema changes are owned by one migrator run as the schema owner; services connect as a non-owner, NOBYPASSRLS role.

- A validation harness bug is still a bug worth fixing in the harness, not the system under test: both failures the harness first reported (Section 16.2) traced to the harness's own connection-per-request dispatch pattern hitting a local Docker Desktop networking ceiling, confirmed by isolated probes showing zero server-side errors for the same window; fixing the harness's dispatch (bounded, connection-reusing workers) turned both into clean passes without touching the services under test.

## 15.4 Testing in Java

- Unit tests for pricing edge cases, billing periods, validation, JWT issuance and outcome mapping.

- Testcontainers integration tests with real PostgreSQL, Redpanda and Redis in every service — including RLS under pooled-connection reuse, duplicate/redelivered Kafka messages, concurrent billing runs and STOMP delivery.

- ArchUnit enforces the no-float/double rule in the billing domain.

- 322 tests total across all modules (Java unit + integration + Angular), all passing.

- The meterly-validation harness automates the POC exit criteria and the full release bar (contract §9) against the live Docker Compose stack — 14/14 checks passing on the final run.

# 16. Implementation Status & Validation

## 16.1 Phase status

| Phase | Status |
| --- | --- |
| Phase 0 — POC | Complete. All four hypotheses validated against the Java implementation (Section 16.2). |
| Phase 1 — Core MVP | Complete. Multi-tenant onboarding, all five backend services, and the Angular auth/dashboard/billing/admin views are implemented and covered by tests. |
| Phase 2 — Hardening | Complete. Per-tenant rate limiting, the RLS pooled-connection integration test, the nightly reconciliation job, and Testcontainers-based CI are all in place. |
| Phase 3 — Stretch | Partially complete. Kubernetes manifests, Prometheus/Grafana observability and notification-service are implemented; Keycloak remains out of scope (self-issued JWTs, as the PDD allows). |

## 16.2 Exit criteria and PDD test matrix — results

The table below is both the POC's original exit-criteria table (Section 7 of the companion POC document) and the PDD's own testing-strategy checklist (Section 12), evaluated together against the finished Java implementation. Every row was checked automatically — either by a Testcontainers integration test in CI or by the meterly-validation harness against a live Docker Compose deployment — not asserted by hand.

| Check | Pass criterion | Result |
| --- | --- | --- |
| Idempotent metering (POC §7) | 1,000 unique-key/duplicate/Kafka-redelivered events → counted events = unique keys, exactly | PASS — 950 unique + 50 duplicate retries + 50 Kafka redeliveries settled at exactly 950 ledger rows / 950 units |
| RLS isolation (POC §7, PDD §12) | Query without a tenant filter under another tenant's bound session returns zero rows, incl. pooled-connection reuse | PASS — bound as Acme, an unfiltered query sees only Acme's rows (and only Globex's when bound as Globex); no tenant bound sees zero rows |
| Live dashboard latency (POC §7) | ≥ 18 of 20 trials reflected within 2 s | PASS — 20/20 of the first 20 within 2 s; p50=0ms p95=0ms p99=4ms max=4ms over 55 trials |
| Correct tiered invoice (POC §7) | Invoice total equals an independent hand calculation to the cent | PASS — Acme 278.69, Globex 249.00, both matching an independent recomputation; a re-run returns the same invoice |
| Billing idempotency (PDD §12) | Re-running the billing job for an already-invoiced period creates no duplicate invoice | PASS — verified both by the harness's re-run check and by a dedicated concurrent-run integration test |
| Tier-boundary unit tests (PDD §12) | At included units, spanning tiers, zero usage, HALF_EVEN cases match hand totals | PASS — 19 PricingEngineTest cases incl. HALF_EVEN rounding table and a 10^12-unit exact case |
| Dashboard component test (PDD §12) | Chart updates correctly from a mocked STOMP payload | PASS — Angular component test asserts both the counter card and the live chart bucket update from a mocked UsageUpdate stream, and ignores updates for a different period |
| Per-tenant rate limiting (contract §9) | A burst beyond the bucket gets 429 + Retry-After for that tenant only; another tenant is unaffected; it recovers after waiting | PASS — 2,550/4,500 accepted before 429s began; a second tenant succeeded throughout; the limited tenant recovered after waiting |
| Three tenants under RLS (contract §9) | Two seeded tenants plus one created live through the public signup endpoint, all isolated | PASS — Acme, Globex and a tenant created via POST /v1/tenants during the run |

# 17. Appendix

## 17.1 Glossary

| Term | Definition |
| --- | --- |
| Tenant | A customer organization using Meterly; the unit of data isolation. |
| Idempotency key | A client-supplied unique token allowing safe rejection of duplicate submissions. |
| Row-Level Security (RLS) | PostgreSQL feature enforcing per-row access policies at the database layer. |
| Tiered pricing | A billing model where different marginal unit prices apply above successive usage thresholds. |
| Proration | Adjusting a charge for a partial billing period (out of scope for this project). |
| Source of truth | In this design, PostgreSQL for usage and billing data; Redis is a read-optimized cache only. |

## 17.2 Revision history

| Version | Date | Changes |
| --- | --- | --- |
| 1.0 | July 2026 | Initial design. |
| 1.1 | September 2026 | Aligned with the Java 21 / Spring Boot 3.5 implementation. Added Sections 15-16 (Java implementation design, codebase structure, implementation decisions, and exit-criteria results) and Section 17.2 (this table). Updated Sections 1-9 in place to describe the RLS binding mechanism, the idempotency and outbox designs, and the tiered-pricing semantics exactly as implemented, rather than only as originally specified. |