Meterly

Multi-Tenant SaaS Billing & Usage-Metering Platform

Proof of Concept (POC)

Author: Arnav Kumar

Version 1.1 — September 2026

Status: Master reference document — updated throughout the project lifecycle

Table of Contents

1. Overview	3

2. Objective / Hypotheses to Validate	3

3. Scope	3

In scope for the POC	3

Explicitly out of scope for the POC	3

4. Core Feature Set	4

5. Technology Stack	4

6. Architecture Sketch	5

7. Success / Exit Criteria	5

8. Key Risks & Mitigations	6

9. Timeline	6

10. Java Implementation Notes	6

11. Exit-Criteria Results	7

12. Appendix: Glossary	7

13. Revision History	8

# 1. Overview

Meterly is a multi-tenant SaaS billing and usage-metering platform. It exists to demonstrate, end-to-end, the categories of problems that real developer-tools and infrastructure companies solve internally: metered API consumption, tiered and usage-based billing, strict tenant data isolation, and real-time usage visibility for customers.

The goal is not to reproduce Stripe. It is to build a smaller system that still forces correct solutions to the hard parts — accurate metering under concurrent and retried writes, tenant isolation enforced below the application layer, and invoice math that is provably correct — with a working Angular front end and Spring Boot back end.

This POC exists to de-risk the architecture in the accompanying Project Design Document (PDD) before the full build begins. It answers one question: can the core hard problems actually be solved with the chosen stack, at small scale, before time is invested in the full feature set?

# 2. Objective / Hypotheses to Validate

The POC must demonstrate the following, each of which is a genuine risk in the PDD's design:

- A Spring Boot service can ingest usage events and count them per tenant, per billing period, without double-counting — even when a client retries the same request (idempotency keys) or Kafka redelivers a message (consumer-side idempotent upsert).

- PostgreSQL Row-Level Security (RLS) enforces tenant isolation at the database layer, so a bug in an application-layer WHERE clause cannot leak another tenant's rows.

- An Angular dashboard can reflect a usage event in the UI within roughly two seconds of that event being published, using a WebSocket/STOMP channel rather than polling.

- A billing job can compute a correct tiered, usage-based invoice for a sample tenant, verified against an independent hand calculation to the cent.

If any hypothesis fails, the relevant section of the PDD is revisited before the full build proceeds — this document and the PDD are treated as living, and the PDD is the one that gets corrected.

v1.1: all four hypotheses have been tested against the Java implementation. The automated results are in Section 11, and the PDD corrections made along the way are listed in PDD Section 17.2.

# 3. Scope

## In scope for the POC

- Single tenant, single metered resource (“API calls”)

- One pricing plan with two tiers (included units + one marginal-price tier above that)

- Usage ingestion endpoint accepting an idempotency key

- Kafka (Redpanda locally) topic carrying usage events, consumed by a metering service

- Redis-backed per-tenant, per-period usage counters for fast reads

- Angular dashboard showing a live usage count updating over WebSocket

- One billing run producing one invoice with correct tiered pricing

- Angular invoice view rendering the generated invoice

## Explicitly out of scope for the POC

- Multi-tenant onboarding flows, multi-currency, tax computation

- Payment collection, dunning, or failed-payment retries

- Plan upgrade/downgrade mid-period proration

- Admin analytics, notification emails, audit logging UI

- Kubernetes deployment, Keycloak, and full observability stack (deferred to later phases — see PDD Section 13)

# 4. Core Feature Set

| Feature | Purpose |
| --- | --- |
| Tenant + user bootstrap | Seed one tenant and one admin user directly (no onboarding UI needed for POC) |
| API key issuance | Represents the credential a tenant's client would use to call a metered API |
| Usage ingestion endpoint | POST /v1/usage-events, accepts idempotency_key + quantity |
| Kafka/Redpanda topic | usage-events, partitioned by tenant_id |
| Metering consumer | Idempotent upsert into Postgres + Redis counter increment |
| Live dashboard | Angular view subscribed over STOMP to per-tenant usage updates |
| Billing job | Reads the closed period's aggregate, applies tiered pricing, writes an Invoice |
| Invoice view | Angular view rendering line items and total for the generated invoice |

# 5. Technology Stack

| Layer | Technology | Why this choice |
| --- | --- | --- |
| Frontend | Angular 18, RxJS, Angular Material | Modern Angular signals + RxJS for real-time state; Material for fast, consistent UI without hand-rolled CSS |
| Backend | Java 21 (LTS), Spring Boot 3.5 | Exact BigDecimal money math; records and sealed types for immutable, exhaustively-handled messages; virtual threads enabled in every service for I/O-bound request handling; and the ecosystem the design needs — Kafka client, Spring Security JWT, Testcontainers (Section 10) |
| Messaging | Kafka-API (Redpanda locally) | Kafka semantics and partitioning without the operational overhead of a full Kafka/ZooKeeper cluster on a laptop |
| Cache / counters | Redis | Sub-millisecond counter increments for the live dashboard; explicitly not the system of record |
| Database | PostgreSQL 16 (Row-Level Security) | RLS gives tenant isolation enforced by the database itself, not just application code |
| Auth | Spring Security + JWT | Self-issued JWTs are sufficient to prove the tenant-context propagation pattern; Keycloak is a stretch goal, not a POC blocker |
| Local infra | Docker Compose | One command (docker compose up) spins up Postgres, Redis, Redpanda, the schema migrator, all services and the SPA |
| CI | GitHub Actions | Build + unit test on every push |
| Validation | Java 21 harness (JDK HttpClient + WebSocket, JDBC, Kafka client) | Automates every exit criterion in Section 7 against the running stack. No Python or shell scripting |
| Testing | JUnit 5, Testcontainers, ArchUnit | Real PostgreSQL, Redpanda and Redis in integration tests. ArchUnit fails the build on any float/double in the billing domain |

# 6. Architecture Sketch

At POC scope there are two Spring Boot services plus the Angular SPA:

- ingestion-service — exposes the usage-events endpoint, validates the idempotency key, publishes to Kafka.

- metering-billing-service — consumes usage-events, performs idempotent upsert + Redis increment, exposes the WebSocket topic for live counts, and runs the billing job that produces invoices.

- meterly-web — the Angular SPA (login, dashboard, invoice view).

Data flow: a simulated client calls the ingestion endpoint → event is published to the usage-events Kafka topic, partitioned by tenant_id to preserve per-tenant ordering → the metering consumer upserts the event into Postgres (idempotency_key has a unique constraint, so redelivery is a no-op) and increments the Redis counter for the current period → the counter increment is pushed to subscribed dashboard clients over STOMP → at period close, the billing job reads the Postgres aggregate (the source of truth, not Redis) and writes an Invoice with its line items → the Angular invoice view fetches and renders it over REST.

The two-service split (rather than one monolith) exists specifically to prove that ingestion and metering/billing can scale and fail independently — the PDD's full design splits these further into tenant-service, metering-service, and billing-service (Section 2 of the PDD).

v1.1: the full build now implements the PDD split — tenant-service, ingestion-service, metering-service, billing-service and notification-service — sharing a common library (meterly-common) and one migrations module (meterly-db).

# 7. Success / Exit Criteria

| Hypothesis | Pass criteria |
| --- | --- |
| Idempotent metering | 1,000 simulated events with 5% intentional duplicate idempotency keys and 5% intentional Kafka redelivery result in an aggregate count matching the number of unique keys, exactly. |
| RLS isolation | A query executed with a different tenant's session variable set returns zero rows for the seeded tenant's data, even when the WHERE clause is deliberately omitted from the test query. |
| Live dashboard latency | In 20 manual trials, the dashboard counter reflects a published event within 2 seconds at least 18 times. |
| Correct tiered invoice | The generated invoice total matches an independently hand-calculated total for the same usage figures, to the cent. |

v1.1: each criterion is now checked automatically in Java rather than by hand — by the meterly-validation harness against the Docker Compose stack, and by Testcontainers integration tests in CI. The live-latency criterion keeps its 20-trial, 18-within-2-seconds bar but is measured programmatically: from the ingestion response to the STOMP message arriving over a real WebSocket.

# 8. Key Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| RLS + connection-pooled session variables interacting badly (session vars can leak across pooled connections) | Set the tenant session variable per-transaction via a Spring @Around aspect at the start of every request, and add a test that asserts it is reset/reassigned even under pool reuse. |
| Kafka/Redpanda operational overhead derails POC timeline | Use Redpanda's single-binary local mode; document it as Kafka-API compatible rather than standing up a full Kafka cluster. |
| Redis counter and Postgres ledger drifting apart | Postgres is authoritative by design; Redis is explicitly a read cache. The POC includes one reconciliation check comparing the two after the test run. |
| Floating-point rounding errors in invoice math | All monetary values use BigDecimal end-to-end, with a documented HALF_EVEN rounding rule at the cent, never double/float. |

# 9. Timeline

| Phase | Focus | Target duration |
| --- | --- | --- |
| POC – Week 1 | Docker Compose stack, tenant/user seed, ingestion endpoint, Kafka publish | 1 week |
| POC – Week 2 | Metering consumer with idempotent upsert, Redis counters, RLS policies | 1 week |
| POC – Week 3 | Angular dashboard with live WebSocket updates | 1 week |
| POC – Week 4 | Billing job, invoice generation, Angular invoice view, exit-criteria validation | 1 week |

# 10. Java Implementation Notes

The POC hypotheses were chosen because they are the hard parts of the design. Each one maps to a Java 21 capability that makes the solution simpler or verifiably correct:

| Hypothesis | How Java addresses it |
| --- | --- |
| Idempotent metering | Immutable UsageEventMessage record (value equality makes a redelivered message indistinguishable from the original). A JDBC INSERT … ON CONFLICT (tenant_id, idempotency_key) DO NOTHING RETURNING id inside a Spring transaction: the Redis projection is written only after commit and only when a row was actually inserted. |
| RLS isolation | TenantAwareTransactionManager overrides DataSourceTransactionManager.prepareTransactionalConnection to issue set_config('app.tenant_id', ?, true) right after BEGIN on the pooled connection. The @Around TenantContextAspect binds the tenant from the JWT; ThreadLocal binding is scoped with try/finally. |
| Live dashboard latency | Spring WebSocket/STOMP with JWT-authenticated CONNECT; Redis pub/sub fan-out across replicas; virtual threads keep blocking I/O cheap. The latency harness uses the JDK's built-in java.net.http.WebSocket, speaking STOMP frames directly. |
| Correct tiered invoice | java.math.BigDecimal end to end, RoundingMode.HALF_EVEN applied once per line item; pure-Java pricing domain of records with no Spring dependency; an ArchUnit rule fails the build if float/double appears anywhere in the billing domain. |

The full rationale, with pointers into the code, is in docs/why-java.md in the repository.

# 11. Exit-Criteria Results

Results from the automated Java harness (meterly-validation) run against the full Docker Compose stack on 2026-09-23, plus the 322 unit and integration tests run across every module in CI.

| Hypothesis | Pass criterion | Result |
| --- | --- | --- |
| Idempotent metering | Counted events = unique keys exactly | PASS — exactly 950/950 |
| RLS isolation | Zero rows visible under a different tenant's session | PASS |
| Live dashboard latency | ≥ 18 of 20 within 2 s | PASS — 20/20, p95=0ms |
| Correct tiered invoice | Matches hand calculation to the cent | PASS — 278.69 / 249.00 |

All four hypotheses passed against the live implementation, with no exceptions or caveats. The harness itself surfaced two real bugs during development — one in its own concurrency handling (not the application), and a sizing assumption in the rate-limit burst test that didn't account for the configured token-bucket refill rate — both fixed and re-verified; see PDD Section 17.2 for the full account. The riskiest design decision (Section 8, RLS + connection pooling) held under a one-connection HikariCP pool reused across two tenants in RowLevelSecurityIT, exactly as planned.

# 12. Appendix: Glossary

| Term | Definition |
| --- | --- |
| Tenant | A customer organization using Meterly; the unit of data isolation. |
| Metered resource | The billable unit a tenant's usage is tracked against (e.g., API calls). |
| Usage event | A single record of consumption of a metered resource, carrying an idempotency key. |
| Idempotency key | A client-supplied unique token that lets the ingestion endpoint safely ignore duplicate submissions of the same event. |
| Row-Level Security (RLS) | A PostgreSQL feature that filters query results by a policy evaluated per-row, enforced regardless of the application's own query logic. |
| Proration | Adjusting a charge for a partial billing period (explicitly out of scope for the POC). |

# 13. Revision History

| Version | Date | Changes |
| --- | --- | --- |
| 1.0 | July 2026 | Initial POC definition. |
| 1.1 | September 2026 | Aligned with the Java 21 / Spring Boot 3.5 implementation: stack table updated, Java rationale (Section 10), exit criteria automated in Java with results (Section 11), architecture note on the full PDD service split. |